# Test Specification

## Volume I — Test Strategy & Governance

# Section 15 — Test Metrics & Reporting

## 15.1 Purpose

This section defines the metrics, reporting practices, and evidence used to measure testing progress, effectiveness, coverage, quality, and residual risk.

Test metrics shall support engineering and release decisions rather than serve as isolated performance targets.

The project implementation strategy explicitly identifies test coverage, open defects, technical debt, and project risks as inputs to phase-gate reviews.

## 15.2 Objectives

Test metrics and reporting shall:

- Provide objective visibility into test progress.

- Measure requirement verification.

- Identify areas of insufficient coverage.

- Track defect trends.

- Identify unresolved testing risks.

- Support phase-gate decisions.

- Support release qualification.

- Provide evidence of continuous verification.

- Identify regression trends.

- Support quality improvement.

## 15.3 Metric Principles

Metrics shall follow these principles:

- Evidence over assumptions — metrics shall be based on recorded results.

- Traceability — significant metrics shall be traceable to their underlying artifacts.

- Context — metrics shall not be interpreted without considering scope and risk.

- Trend over snapshot — changes over time are generally more useful than isolated values.

- Risk awareness — critical areas shall not be hidden by aggregate averages.

- No metric gaming — metrics shall not encourage superficial test execution.

- Actionability — metrics should support a decision or identify a problem.

## 15.4 Core Test Metrics

The project should monitor, as applicable:

- Tests planned

- Tests executed

- Tests passed

- Tests failed

- Tests blocked

- Tests not executed

- Test pass rate

- Requirement coverage

- Risk coverage

- Defect counts

- Defect severity distribution

- Defect aging

- Regression results

- Security-test status

- Non-functional test status

## 15.5 Test Execution Metrics

Execution metrics shall provide visibility into the current testing state.

A basic execution view is:

Planned

│

├── Executed

│      ├── Passed

│      └── Failed

│

├── Blocked

│

└── Not Executed

Tests that are blocked or not executed shall not be counted as passing.

## 15.6 Test Pass Rate

Test pass rate may be calculated as:

Pass Rate =

Passed Tests

────────────────────────

Executed Tests

Pass rate shall not be used as the sole measure of test quality.

For example, a high pass rate with inadequate coverage does not demonstrate adequate verification.

## 15.7 Requirement Coverage

Requirement coverage shall measure the extent to which applicable requirements have associated verification activities.

Coverage should distinguish between:

- Requirements with test cases

- Requirements with executed tests

- Requirements successfully verified

- Requirements with failed verification

- Requirements not yet verified

A requirement shall not be considered verified merely because a test case exists.

## 15.8 Requirement Verification Status

Requirement status should distinguish at least:

- Not Tested

- Testing In Progress

- Verified

- Failed

- Blocked

- Regression Required

- Not Applicable

- Withdrawn

Previously verified requirements may return to a non-verified state when changes or defects invalidate previous evidence.

This supports the project's continuous-verification principle.

## 15.9 Risk Coverage

Risk coverage shall measure whether identified significant risks have corresponding verification activities.

At minimum, high and critical risks should have:

- Identified verification objectives

- Applicable test cases

- Execution evidence

- Current results

- Residual-risk assessment

Detailed risk traceability is defined in Volume VI — Section 7.

## 15.10 Test Coverage

Test coverage should be evaluated across multiple dimensions.

### Requirement Coverage

Whether requirements have corresponding tests.

### Risk Coverage

Whether identified risks have appropriate verification.

### Functional Coverage

Whether functional behavior and relevant conditions are exercised.

### Code Coverage

Where applicable, whether implementation paths receive automated test execution.

### Platform Coverage

Whether supported Android environments are represented.

### Security Coverage

Whether identified security threats and controls receive verification.

Coverage shall be interpreted according to the type of system behavior being measured.

## 15.11 Code Coverage

Code coverage may be used as a supporting engineering metric.

Applicable measures may include:

- Statement coverage

- Branch coverage

- Function coverage

- Condition coverage

Code coverage shall not replace requirement-based or risk-based testing.

High code coverage does not establish that requirements or security objectives have been adequately verified.

## 15.12 Defect Metrics

Defect reporting shall monitor:

- Total defects

- Open defects

- Closed defects

- Reopened defects

- Critical defects

- High-severity defects

- Medium-severity defects

- Low-severity defects

- Security defects

- Regression defects

- Escaped defects

Defect metrics shall be evaluated together with risk and test coverage.

## 15.13 Defect Aging

Defect aging measures how long defects remain unresolved.

Useful categories may include:

- Newly discovered

- Less than one week

- One to four weeks

- More than four weeks

- Long-term/deferred

Aging shall be interpreted according to severity and priority.

A long-lived low-priority defect does not necessarily represent the same risk as a recently discovered Critical defect.

## 15.14 Defect Discovery Trends

Defect discovery trends may indicate:

- Increasing instability

- Improving test effectiveness

- New functionality introducing defects

- Regression problems

- Areas requiring additional testing

A sudden decrease in discovered defects shall not automatically be interpreted as improved quality.

It may also indicate insufficient testing.

## 15.15 Defect Escape Metrics

Defect escapes shall measure defects discovered after the testing level where they could reasonably have been detected.

Examples include:

- Integration escapes

- System-test escapes

- Release-test escapes

- Production escapes

Significant escapes should trigger analysis of:

- Requirement quality

- Test coverage

- Test design

- Environment coverage

- Regression coverage

- Process weaknesses

## 15.16 Regression Metrics

Regression reporting shall include, where applicable:

- Regression tests planned

- Regression tests executed

- Regression tests passed

- Regression tests failed

- Regression defects discovered

- Previously verified requirements affected

- Regression duration

Regression results shall remain associated with the build against which they were executed.

## 15.17 Security Testing Metrics

Security reporting should include:

- Security tests planned

- Security tests executed

- Security tests passed

- Security tests failed

- Threats covered

- Security requirements verified

- Security defects

- Critical security defects

- High-severity vulnerabilities

- Security regression status

The Implementation Strategy requires security testing and security verification as part of the development lifecycle and formal phase gates.

## 15.18 Non-Functional Metrics

Applicable non-functional testing may report:

- Response time

- Startup time

- Memory usage

- Battery consumption

- Reliability results

- Failure frequency

- Recovery time

- Compatibility results

- Accessibility results

Metrics shall be compared against defined requirements or acceptance thresholds where such thresholds exist.

## 15.19 Performance Reporting

Performance reports should identify:

- Test environment

- Application build

- Test conditions

- Workload

- Measurement method

- Results

- Expected threshold

- Variance

- Interpretation

Performance results without their test conditions may be misleading and should not be treated as universally representative.

## 15.20 Battery Reporting

Battery testing shall report sufficient environmental information to make comparisons meaningful.

Where applicable, record:

- Device

- Android version

- Application build

- Battery state

- Test duration

- Workload

- Background activity

- Network state

- Measured consumption

Battery impact is explicitly identified as an exit concern for the automation phase.

## 15.21 Reliability Reporting

Reliability reports should identify:

- Test duration

- Workload

- Failure count

- Crash count

- Recovery events

- Unexpected termination

- Data-integrity failures

- Mean time between failures where meaningful

Reliability objectives shall be evaluated against the applicable NFR requirements.

## 15.22 Test Environment Reporting

Test reports shall identify the environment when it materially affects interpretation.

This may include:

- Device

- Android version

- API level

- Build

- Configuration

- Network

- Test data

- Relevant permissions

This supports the configuration-management requirements established in Section 14.

## 15.23 Test Report Types

The project should maintain reports appropriate to the testing lifecycle.

### Test Execution Report

Summarizes a specific execution cycle.

### Phase Test Report

Summarizes testing performed for a development phase.

### Regression Report

Summarizes regression results following changes.

### Security Test Report

Summarizes security verification.

### Non-Functional Test Report

Summarizes performance, reliability, compatibility, and related testing.

### Release Qualification Report

Summarizes evidence supporting release readiness.

## 15.24 Test Execution Report

A test execution report should contain:

- Test scope

- Build

- Environment

- Execution period

- Tests planned

- Tests executed

- Passed

- Failed

- Blocked

- Not executed

- Defects

- Coverage

- Risks

- Conclusions

## 15.25 Phase Test Reporting

Phase reports shall support the formal phase-gate process.

The Implementation Strategy states that each phase gate evaluates:

- Scope completion

- Functional requirement completion

- NFR compliance

- Architecture compliance

- Test coverage

- Documentation completeness

- Open defects

- Technical debt

- Project risks

Test reporting shall therefore provide evidence relevant to these decisions.

## 15.26 Release Qualification Reporting

The release qualification report shall summarize whether the release candidate satisfies applicable testing requirements.

It should include:

- Functional verification

- Non-functional verification

- Security verification

- Regression status

- Compatibility status

- Accessibility status

- Critical defects

- High-severity defects

- Residual risks

- Requirement verification

- Release recommendation

## 15.27 Production Readiness Reporting

Production-readiness reporting shall include evidence relevant to operational readiness.

The Implementation Strategy identifies:

- Performance

- Reliability

- Observability

- Operational readiness

- Security verification

- Architecture compliance

- Dependency review

- Threat-model review

as release-related concerns.

## 15.28 Metrics by Phase

Metrics shall evolve with project maturity.

### Foundation

Emphasis:

- Build verification

- Static analysis

- Dependency auditing

- Test infrastructure

### Core Security

Emphasis:

- Security verification

- Authentication

- Cryptography

- Lock enforcement

- Critical security defects

### Core Application Features

Emphasis:

- Functional coverage

- Functional regression

- MVP requirement verification

- Critical functional defects

### Automation

Emphasis:

- Automation coverage

- Reliability

- Battery impact

- Background execution

### Production Hardening

Emphasis:

- Performance

- Reliability

- Observability

- Recovery

- Resource utilization

### Security Hardening

Emphasis:

- Security verification

- Vulnerability status

- Threat-model coverage

- Dependency review

- Architecture compliance

### Release Readiness

Emphasis:

- Full regression

- Compatibility

- Accessibility

- Performance

- Battery

- Security regression

- Release readiness

The Implementation Strategy explicitly defines these phases and their corresponding exit concerns.

## 15.29 Metric Thresholds

Where requirements define quantitative thresholds, those thresholds shall be used as the authoritative acceptance criteria.

Examples include:

- Maximum startup time

- Maximum response time

- Maximum memory consumption

- Battery-impact limits

- Reliability targets

- Test coverage targets

When no formal threshold exists, metrics shall be reported as informational rather than treated as mandatory pass/fail criteria.

## 15.30 Metric Interpretation

Metrics shall always be interpreted in context.

For example:

High Pass Rate

+

Low Requirement Coverage

=

Insufficient Evidence

Similarly:

Low Defect Count

+

Low Test Execution

=

Unknown Quality

Metrics shall not be used to create a false impression of quality.

## 15.31 Trend Analysis

Trend analysis should compare results across:

- Builds

- Releases

- Phases

- Test cycles

- Components

- Requirement groups

- Risk categories

Trend analysis should identify deterioration as well as improvement.

## 15.32 Reporting Frequency

Reporting frequency shall correspond to project activity.

Reports may be produced:

- Per test execution cycle

- Per significant build

- Per phase

- At phase gates

- During release qualification

- After significant security testing

- After major regressions

- At production-readiness review

Continuous automated metrics may be generated through CI/CD.

## 15.33 Automated Reporting

Where practical, metrics should be generated automatically from test and development systems.

Automation may collect:

- Test results

- Build status

- Static-analysis results

- Coverage

- Defect information

- Security scanning

- Dependency scanning

Automated reporting shall remain traceable to the underlying source data.

## 15.34 CI/CD Reporting

CI/CD shall provide automated verification evidence where applicable.

The Implementation Strategy identifies CI/CD validation, automated testing, static analysis, dependency scanning, and build verification as continuous activities throughout all phases.

CI/CD reports should identify:

- Build

- Commit/revision

- Tests executed

- Results

- Quality checks

- Security checks

- Artifacts generated

## 15.35 Reporting of Blocked Tests

Blocked tests shall be explicitly reported.

A blocked test shall not be represented as:

- Passed

- Failed

- Not Applicable

unless subsequent analysis establishes the appropriate disposition.

The report shall identify the blocking condition and its impact.

## 15.36 Reporting of Incomplete Coverage

Incomplete coverage shall be explicitly reported when:

- Requirements remain untested.

- High-risk areas remain unverified.

- Supported platforms remain untested.

- Security threats remain uncovered.

- Regression scope remains incomplete.

Incomplete coverage shall contribute to residual-risk assessment.

## 15.37 Reporting Residual Risk

Test reports shall identify significant residual risks resulting from:

- Incomplete testing

- Unsupported environments

- Known defects

- Unverified combinations

- Platform limitations

- Test-environment limitations

- Unresolved non-functional concerns

Residual risk shall not be hidden by aggregate test metrics.

## 15.38 Metric Traceability

Significant metrics shall be traceable to their underlying evidence.

Metric

↓

Test Execution

↓

Test Case

↓

Requirement / Risk

↓

Build / Configuration

↓

Evidence

Detailed traceability is defined in Volume VI — Section 6 and Section 7.

## 15.39 Reporting Integrity

Test reports shall not:

- Remove failed tests to improve pass rates.

- Reclassify failures without documented justification.

- Count blocked tests as successful.

- Treat unexecuted tests as verified.

- Conceal significant defects.

- Present incomplete coverage as complete.

- Alter historical results without preserving the original record.

Corrections to reports shall preserve an auditable history where required.

## 15.40 Metrics and Release Decisions

Metrics shall inform release decisions but shall not independently authorize release.

Release decisions shall consider:

- Requirement verification

- Risk

- Defects

- Security

- Regression

- Non-functional results

- Coverage

- Residual risk

- Operational readiness

The Implementation Strategy requires no unresolved Critical defects, completed security reviews, current documentation, reproducible and signed release artifacts, and verified operational readiness for production release.

## 15.41 Metrics and Continuous Verification

Metrics shall reflect the project's continuous verification model.

When requirements, implementation, architecture, or dependencies change, previously generated metrics may become stale.

Metrics shall therefore be regenerated or reassessed when material changes invalidate their underlying evidence.

## 15.42 Reporting Retention

Test reports and supporting evidence shall be retained sufficiently to support:

- Defect investigation

- Regression analysis

- Phase-gate review

- Release qualification

- Security review

- Compliance verification

- Historical comparison

Release-related evidence should remain associated with the corresponding release artifact.

## 15.43 Minimum Reporting Set

At each significant phase gate, the testing record should provide at least:

- Test execution status

- Requirement verification status

- Risk coverage

- Defect status

- Regression status

- Security status

- Non-functional status

- Test coverage

- Open testing risks

- Residual risk

- Release/phase recommendation

## 15.44 Summary

Test metrics and reporting provide the evidence needed to determine whether testing is progressing effectively and whether the system has achieved sufficient verification for a phase or release.

The reporting model is:

Test Execution

↓

Evidence

↓

Metrics

↓

Trend Analysis

↓

Risk Assessment

↓

Phase / Release Decision

Metrics shall remain subordinate to actual verification evidence. A strong test result is not simply a high pass rate; it is sufficient, traceable, risk-appropriate evidence that the applicable requirements and quality objectives have been verified.