# Test Specification (TS)

# Volume I — Test Strategy & Governance

# Section 6 — Test Lifecycle

# 6.1 Purpose

This section defines the Test Lifecycle used throughout the Android App Lock project.

Unlike traditional testing methodologies that treat testing as a separate activity performed after implementation, this project integrates verification into every implementation phase defined by the Implementation Strategy. Testing progresses in parallel with development and serves as a formal phase-gate mechanism for determining readiness to advance to the next stage of the project.

Every implementation phase has corresponding verification objectives, deliverables, entry criteria, and exit criteria. Requirements remain under continuous verification throughout the project lifecycle.

# 6.2 Lifecycle Objectives

The Test Lifecycle shall:

- Verify implementation incrementally.

- Detect defects as early as possible.

- Prevent regression between phases.

- Continuously validate project requirements.

- Verify architectural compliance.

- Verify security controls before dependent features.

- Maintain complete traceability.

- Support objective phase-gate decisions.

- Produce evidence supporting release approval.

Testing is considered complete only when all project phases have satisfied their defined exit criteria.

# 6.3 Lifecycle Overview

Testing follows the project's implementation roadmap.

| Phase | Testing Focus |
| --- | --- |
| Phase 0 | Engineering Foundation Verification |
| Phase 1 | Core Security Verification |
| Phase 2 | Functional Feature Verification |
| Phase 3 | Automation Verification |
| Phase 4 | Production Hardening Verification |
| Phase 5 | Security Hardening Verification |
| Phase 6 | Release Readiness Verification |

Each phase concludes with a formal verification review before implementation proceeds to the next phase.

# 6.4 Continuous Activities

The following verification activities occur throughout every implementation phase rather than being isolated to a single stage:

- Requirements verification

- Architecture reviews

- Design reviews

- Code reviews

- Static analysis

- Dependency analysis

- Security reviews

- Threat Model maintenance

- RTM updates

- Documentation synchronization

- Automated testing

- CI/CD verification

- Build verification

- Risk assessment

- Technical debt review

These continuous activities provide ongoing assurance that project artifacts remain synchronized as implementation progresses.

# 6.5 Phase 0 — Foundation Verification

## Objective

Verify that the engineering environment can support secure, repeatable software development before implementation of application functionality begins.

## Verification Scope

Testing shall verify:

- Repository structure

- Build system

- Dependency injection configuration

- CI/CD pipeline

- Static analysis configuration

- Code formatting

- Linting

- Secret management

- Dependency management

- Version catalog

- Architecture skeleton

- Documentation repository

- Automated build verification

## Verification Activities

- Build validation

- Static analysis execution

- Dependency audit

- Repository review

- Documentation review

- CI/CD pipeline execution

## Exit Criteria

Phase 0 shall not be approved until verification confirms:

- Successful automated builds

- Successful static analysis

- Successful dependency audit

- Secure secret management

- Documentation baseline approved

# 6.6 Phase 1 — Core Security Verification

## Objective

Verify the security foundation before any user-facing functionality is introduced.

## Verification Scope

Testing includes:

- Authentication framework

- Android Keystore integration

- Encryption services

- Lock engine

- Accessibility Service

- Overlay system

- Session management

- Permission framework

- Security state management

- Cryptographic key management

## Verification Activities

- Unit testing

- Component testing

- Security testing

- Cryptographic verification

- Threat model review

- Architecture compliance review

## Exit Criteria

Before Phase 2 begins, verification shall confirm:

- Security architecture validated

- Threat Model updated

- Security testing completed

- No unresolved Critical security defects

# 6.7 Phase 2 — Core Application Feature Verification

## Objective

Verify implementation of all Minimum Viable Product (MVP) functionality.

## Verification Scope

Testing includes:

- Protected applications

- Secure Vault

- User profiles

- Settings

- Notifications

- Backup and restore

- Administrative features

- User interface

- Configuration management

## Verification Activities

- Functional testing

- Integration testing

- UI testing

- Regression testing

- Database verification

- Accessibility verification

## Exit Criteria

Phase 2 shall complete only after verification demonstrates:

- All MVP functional requirements implemented

- Functional regression tests passing

- Documentation synchronized

- No unresolved Critical functional defects

# 6.8 Phase 3 — Automation Verification

## Objective

Verify automation capabilities while ensuring existing functionality remains secure and reliable.

## Verification Scope

Testing includes:

- Scheduling engine

- Rule engine

- Wi-Fi automation

- Bluetooth automation

- Location automation

- Event processing

- Background scheduling

- Automation management

## Verification Activities

- Functional automation testing

- Rule validation

- Conflict testing

- Background execution testing

- Battery impact testing

- Reliability testing

## Exit Criteria

Verification shall demonstrate:

- Automation rules validated

- Battery impact acceptable

- Reliability objectives achieved

# 6.9 Phase 4 — Production Hardening Verification

## Objective

Verify operational readiness and long-term production stability.

## Verification Scope

Testing includes:

- Logging

- Metrics

- Diagnostics

- Recovery mechanisms

- Background workers

- Retry policies

- Database optimization

- Database migration

- Backup verification

- Resource optimization

- Performance optimization

- Observability

## Verification Activities

- Performance testing

- Endurance testing

- Stress testing

- Recovery testing

- Backup testing

- Migration testing

- Operational testing

## Exit Criteria

Verification shall confirm:

- Performance objectives achieved

- Reliability objectives achieved

- Observability validated

- Operational readiness approved

# 6.10 Phase 5 — Security Hardening Verification

## Objective

Validate that the application satisfies all security objectives before release qualification.

## Verification Scope

Testing includes:

- Runtime security

- Application integrity

- Secure communication

- Dependency review

- Build verification

- Architecture compliance

- Threat model validation

- Penetration testing

- Security regression testing

## Verification Activities

- Penetration testing

- Vulnerability assessment

- Security regression

- Architecture review

- Dependency scanning

- Secure configuration verification

## Exit Criteria

Verification shall confirm:

- Security verification completed

- Critical and High severity vulnerabilities resolved or formally accepted

- Secure communication validated

- Dependency review completed

- Threat Model approved

- Architecture compliance confirmed

# 6.11 Phase 6 — Release Readiness Verification

## Objective

Perform comprehensive validation prior to production deployment.

## Verification Scope

Testing includes:

- Unit testing

- Integration testing

- UI testing

- End-to-end testing

- Accessibility testing

- Performance benchmarking

- Battery testing

- Compatibility testing

- Regression testing

- Security regression testing

- Documentation review

- Release artifact verification

## Verification Activities

- Full regression execution

- Release checklist validation

- RTM verification

- Documentation review

- Final acceptance review

## Exit Criteria

Production release shall require verification that:

- Release checklist completed

- Documentation finalized

- RTM synchronized

- No unresolved release-blocking defects remain

- Release artifacts signed and archived

- Production approval granted

# 6.12 Phase Gate Reviews

Progression between implementation phases requires successful completion of a formal phase-gate review.

Each phase gate shall evaluate:

- Scope completion

- Functional requirement completion

- Non-functional requirement compliance

- Architecture compliance

- Test coverage

- Documentation completeness

- Outstanding defects

- Technical debt

- Project risks

A phase shall not be considered complete until its exit criteria have been objectively verified and documented.

# 6.13 Continuous Traceability

Throughout every implementation phase, verification activities shall maintain bidirectional traceability between:

- Requirements (SRS)

- Non-Functional Requirements (NFR)

- Technical Architecture Specification (TAS)

- Software Design Specification (SDS)

- Database Design Specification (DDS)

- Threat Model

- Secure Coding Standard

- Architecture Decision Records (ADR)

- Requirements Traceability Matrix (RTM)

- Test cases

- Defect records

- Verification evidence

Traceability shall be reviewed whenever requirements, architecture, implementation, or testing artifacts change.

# 6.14 Summary

The Test Lifecycle mirrors the project's Implementation Strategy by embedding verification within each implementation phase rather than treating testing as a separate activity. Every phase concludes with a formal verification gate, ensuring that engineering quality, security, documentation, and traceability progress together. This approach supports the project's architecture-first, security-first development methodology.