# Test Specification (TS)

# Volume I — Test Strategy & Governance

# Section 7 — Test Levels

# 7.1 Purpose

This section defines the levels of testing performed throughout the Android App Lock project. Each test level provides progressively greater confidence that the software satisfies its functional, non-functional, architectural, security, and operational requirements.

Testing is organized into discrete levels to ensure defects are identified as close as possible to their point of introduction while minimizing the cost and complexity of correction.

Each test level has defined objectives, scope, responsibilities, entry criteria, exit criteria, deliverables, and traceability requirements.

# 7.2 Test Level Hierarchy

Testing progresses through multiple verification levels.

| Test Level | Primary Objective |
| --- | --- |
| Static Verification | Detect defects without executing software |
| Unit Testing | Verify individual methods and classes |
| Component Testing | Verify individual software components |
| Integration Testing | Verify interaction between components |
| System Testing | Verify complete application behavior |
| End-to-End Testing | Verify complete user workflows |
| Non-Functional Testing | Verify quality attributes |
| Security Testing | Verify security architecture and controls |
| Regression Testing | Verify existing functionality remains correct |
| Release Qualification | Verify production readiness |

Although presented sequentially, several test levels execute continuously throughout development.

# 7.3 Static Verification

## Objective

Detect defects before executable software is produced.

## Scope

Static verification includes:

- Requirements reviews

- Architecture reviews

- Design reviews

- Code reviews

- Secure coding reviews

- Documentation reviews

- Static analysis

- Dependency scanning

- Secret scanning

- Configuration reviews

## Responsibilities

Lead Developer

- Code review

- Architecture review

- Design review

- Documentation review

Quality & Security Engineer

- Documentation review

- Security review

- Static analysis verification

- Dependency review

## Entry Criteria

- Artifact completed

- Review requested

- Controlled configuration

## Exit Criteria

- Review completed

- Required issues resolved

- Documentation updated

# 7.4 Unit Testing

## Objective

Verify individual units of source code in isolation.

## Scope

Unit testing includes:

- Business logic

- Utility classes

- Data models

- Repository methods

- Validation logic

- Encryption wrappers

- Rule evaluation

- State management

Android framework behavior shall be mocked where appropriate.

## Entry Criteria

- Component implemented

- Successful compilation

## Exit Criteria

- Unit tests pass

- No Critical unit defects

- Code review completed

# 7.5 Component Testing

## Objective

Verify individual software components independently.

## Scope

Component testing includes:

- Authentication subsystem

- Lock engine

- Vault

- Scheduler

- Automation engine

- Notification manager

- Database repositories

- Settings manager

Testing verifies:

- Functional correctness

- Error handling

- State transitions

- Boundary conditions

- Configuration handling

## Exit Criteria

- Component requirements verified

- Critical defects resolved

- Interfaces stable

# 7.6 Integration Testing

## Objective

Verify communication between software components.

## Scope

Examples include:

- Authentication ↔ Lock Engine

- Lock Engine ↔ Accessibility Service

- Vault ↔ Encryption Services

- Repository ↔ Database

- Scheduler ↔ Automation Engine

- Notifications ↔ Android APIs

- Backup ↔ Database

- Configuration ↔ User Interface

Integration testing verifies:

- Interface compatibility

- Data consistency

- Transaction handling

- Error propagation

- Service coordination

## Responsibilities

## Exit Criteria

- Integration scenarios completed

- No unresolved Critical integration defects

- Data integrity confirmed

# 7.7 System Testing

## Objective

Verify the fully integrated application against system requirements.

## Scope

System testing includes:

- Complete application behavior

- Configuration management

- User workflows

- Startup and shutdown

- Device lifecycle

- Installation

- Upgrade

- Recovery

- Backup and restore

System testing validates compliance with the Software Requirements Specification.

## Exit Criteria

- Functional acceptance achieved

- System requirements satisfied

- Critical defects resolved

# 7.8 End-to-End Testing

## Objective

Verify complete user scenarios from beginning to end.

## Representative Workflows

Examples include:

- First-time setup

- Initial authentication

- Locking an application

- Unlocking applications

- Vault creation

- Backup and restore

- Schedule creation

- Automation rule execution

- Profile switching

Testing validates realistic user behavior across multiple interacting components.

## Exit Criteria

- End-to-end scenarios completed

- Expected user outcomes achieved

# 7.9 Non-Functional Testing

## Objective

Verify software quality characteristics defined in the NFR.

## Scope

Includes:

- Performance

- Reliability

- Stress

- Endurance

- Startup performance

- Battery consumption

- Memory utilization

- Resource usage

- Accessibility

- Compatibility

- Localization

- Recoverability

Acceptance criteria shall originate from the Non-Functional Requirements document.

# 7.10 Security Testing

## Objective

Verify implementation of all security controls.

## Scope

Includes:

- Authentication

- Authorization

- Encryption

- Android Keystore

- Secure storage

- Session management

- Root detection

- Emulator detection

- Tamper detection

- Overlay protection

- Accessibility abuse

- Intent validation

- Backup security

- Secure deletion

Testing shall verify both normal operation and resistance to misuse.

# 7.11 Regression Testing

## Objective

Verify that existing functionality continues to operate correctly following changes.

Regression testing shall occur after:

- New feature implementation

- Bug fixes

- Dependency updates

- Android SDK updates

- Database migrations

- Architecture changes

- Security enhancements

Regression suites shall expand throughout the project lifecycle.

Regression execution shall be mandatory before every phase gate and production release.

# 7.12 Release Qualification Testing

## Objective

Verify that the application satisfies all release criteria before production deployment.

Testing includes:

- Full regression suite

- Functional verification

- Security verification

- Performance validation

- Documentation review

- RTM verification

- Build verification

- Installation testing

- Upgrade testing

- Release artifact validation

Release qualification represents the final verification stage before production approval.

# 7.13 Test Level Entry Criteria

Each testing level shall define explicit entry conditions.

Typical requirements include:

- Approved requirements

- Successful completion of previous test level

- Stable build

- Controlled configuration

- Available test environment

- Approved test data

- Updated documentation

Testing shall not begin until entry criteria are satisfied or formally waived.

# 7.14 Test Level Exit Criteria

Each testing level shall define measurable completion requirements.

Typical exit criteria include:

- Planned tests executed

- Critical defects resolved

- Acceptance criteria satisfied

- Verification evidence collected

- RTM updated

- Peer review completed

- Required documentation synchronized

Completion of a test level does not eliminate the requirement for future regression testing.

# 7.15 Deliverables

Each test level shall produce one or more controlled artifacts.

Examples include:

- Test plans

- Test cases

- Automated test suites

- Test execution reports

- Coverage reports

- Static analysis reports

- Security assessment reports

- Performance reports

- Defect reports

- Verification evidence

- Updated RTM entries

Artifacts shall be maintained under project configuration management.

# 7.16 Traceability

Every testing level shall maintain bidirectional traceability between:

- SRS requirements

- NFR requirements

- TAS components

- SDS components

- DDS artifacts

- Threat Model

- Secure Coding Standard

- Test cases

- Test execution records

- Defect reports

- Verification evidence

Traceability shall be updated whenever implementation or requirements change.

# 7.17 Continuous Verification

Testing levels are not one-time activities.

Whenever a change affects a previously verified component, all impacted test levels shall be reassessed. Depending on the nature of the change, this may require:

- Re-execution of unit tests

- Re-execution of component tests

- Expanded integration testing

- Targeted system testing

- Regression testing

- Security verification

- Updated verification evidence

Verification remains continuous throughout development, maintenance, and future enhancements.

# 7.18 Summary

The test levels defined in this section establish a layered verification strategy that aligns with the project's implementation phases and governance model. By progressing from static verification through release qualification while maintaining continuous regression testing and traceability. Each level builds confidence in software quality while ensuring defects are identified and corrected as early as practical.